Shree Krishna EMB

Phase-Wise Feature Integration Roadmap

Version 1.0  |  April 2026

# Phase 1 — Core Platform (MVP)

Priority: Launch the Admin-curated design store and allow End-Users to browse, discover, and purchase designs. This is the revenue-generating foundation.

Roles Active: End-User, Admin

Estimated Duration: 8–10 weeks

## Phase 1 — End-User Features

| Feature | Module | Priority | Dev Status |
| --- | --- | --- | --- |
| Email/Phone OTP Sign-up & Login | Authentication | P1 — Must Have | UI Done |
| Google / Apple Social Login | Authentication | P2 — Should Have | UI done |
| Home Screen with Featured Banner & Categories | Home | P1 — Must Have | UI done |
| Category Browse & Search with Filters | Home | P1 — Must Have | UI done |
| Design Detail Screen (zoom, metadata, reviews) | Home | P1 — Must Have | UI Done |
| Wishlist / Save Design | Home | P2 — Should Have | Ui done |
| Buy Digital Design (payment + download) | Purchase | P1 — Must Have |  |
| UPI / Card / Wallet Payment (Razorpay) | Purchase | P1 — Must Have |  |
| Order History & Invoice Download | Account | P2 — Should Have |  |
| Basic Profile & Notification Settings | Account | P2 — Should Have |  |

## Phase 1 — Admin Features (Flutter Web)

| Feature | Module | Priority | Dev Status |
| --- | --- | --- | --- |
| Admin Login (secure, 2FA) | Auth | P1 — Must Have |  |
| Overview Dashboard with KPIs | Dashboard | P1 — Must Have |  |
| Add / Edit / Delete Admin Designs | Design Store | P1 — Must Have |  |
| Set Featured Banner & Trending Picks | Design Store | P1 — Must Have |  |
| Category Manager (Add / Edit / Archive) | Design Store | P1 — Must Have |  |
| Transaction View & Platform Fee Config | Transactions | P1 — Must Have |  |
| User Management (View, Suspend, Ban) | Users | P2 — Should Have |  |
| CSV / Excel Export of Transactions | Reports | P2 — Should Have |  |

Phase 1 Deliverable: A live app where users can sign up, browse the admin store, purchase digital embroidery patterns, and admins can manage the entire catalogue from their web portal.

# Phase 2 — Work Module & Custom Jobs

Priority: Introduce the job-posting and bidding system. This creates a services marketplace layer on top of the design store, allowing users to hire designers.

Roles Active: End-User (extended), Designer (introduced), Admin (extended)

Estimated Duration: 10–12 weeks

## Phase 2 — End-User New Features

- Post a Job wizard (Visuals, Specs, Budget, Review steps)

- My Jobs Dashboard: Open, Bids Received, In Progress, Completed

- Bid Review Screen: View designer bids with portfolio and milestone plan

- 'Order This Work' shortcut from design detail screen

- Milestone Tracker for active jobs

- Proof of Progress viewer

- In-App Chat with hired designer

- Job completion review and rating

## Phase 2 — Designer Role (New)

- Designer sign-up with portfolio submission and speciality selection

- Bank account verification for payouts

- Designer Dashboard (Earnings, Active Bids, Profile Views)

- Available Jobs feed with Advanced Filters

- Submit Bid flow (price + milestones + portfolio images)

- My Bids tab (Pending, Shortlisted, Rejected, Awarded)

- Workroom: Upload Proof of Progress photos

- In-App Chat with client

- Wallet & Payout request

## Phase 2 — Admin New Features

- Designer verification approval workflow

- Award Verified badge to approved designers

- Job/dispute mediation tools

- Payout approval and transfer management

- Extended analytics: Job volume, average bid price, top designers

Phase 2 Deliverable: A fully functioning two-sided services marketplace where clients can post embroidery jobs and designers can bid, be hired, deliver work through milestones, and receive payouts.

# Phase 3 — Designer Marketplace (My Shop)

Priority: Allow verified designers to sell their own designs, turning the platform into a three-sided marketplace.

Roles Active: All three (End-User, Designer, Admin)

Estimated Duration: 8–10 weeks

## Phase 3 — Designer New Features

- 'Add New Design' form in My Shop tab

- Live Earnings Calculator (price minus platform fee = 'You Receive')

- Auto-watermarking of preview images

- Active Listings management (Edit, Pause, Delete)

- Sales history and download count tracking

## Phase 3 — End-User Extended Features

- Browse Designer Shop alongside Admin Store

- Verified badge visible on designer listings

- 'Switch to Selling' toggle in Account (become a designer without new account)

- Reviews on designer-uploaded designs

## Phase 3 — Admin New Features

- Content Approval Queue: Review, Approve, or Reject designer designs

- Bulk approve / reject actions

- Per-category platform fee overrides for designer sales

- Top-selling designer designs analytics

Phase 3 Deliverable: A complete three-sided marketplace: Admin-curated premium store, Designer shops with income tools, and End-Users who can both buy designs and hire talent.

# Phase 4 — Social, Engagement & Trust Layer

Priority: Add community features to drive retention, organic growth, and repeat purchases.

Estimated Duration: 6–8 weeks

## Phase 4 — Features

- WIP Stories: Horizontal story bar where designers post 15-second embroidery clips

- Community Gallery: Pinterest-style masonry layout of finished projects

- Like and Save designs to personal Mood Boards

- Mood Board as reference when posting a new job

- Artisan Spotlight: Weekly featured designer profile on Home screen

- Push notifications: New bids, milestone updates, new designs in saved categories

- Referral program: Invite friends, earn credits

- Loyalty points on every purchase, redeemable for discounts

Phase 4 Deliverable: A sticky, socially engaging platform that users return to even when they are not actively purchasing.

# Phase Roadmap at a Glance

| Phase | Main Theme | Roles Active | Key Output | Est. Duration |
| --- | --- | --- | --- | --- |
| Phase 1 | Admin Store + Buying | End-User, Admin | Design store live | 8–10 weeks |
| Phase 2 | Custom Job Marketplace | All 3 roles | Hire a designer | 10–12 weeks |
| Phase 3 | Designer Own Shop | All 3 roles | Designer marketplace | 8–10 weeks |
| Phase 4 | Social & Engagement | All 3 roles | Community features | 6–8 weeks |